REPORT ON THE ACTIVITY

OF BEINEU-SHYMKENT GAS PIPELINE LLP ON TRANSPORTATION OF COMMERCIAL GAS VIA THE MAIN GAS PIPELINE FOR 2015

General information on the Project

Beineu-Shymkent Gas Pipeline Limited Liability Partnership (hereinafter – the Partnership) was registered in the Justice authorities of Almaty on January 18, 2011.

The Partnership was established for the purposes of engineering, construction and operation of the gas pipeline on the route Beineu-Bozoy-Shymkent.

The Partnership Shareholders are 50% KazTransGas JSC and 50% Chinese company Trans-Asia Gas Pipeline Co Ltd.

The Gas Pipeline construction project is being implemented within the frames of the Agreement between the Government of RK and the Government of the People’s Republic of China on cooperation in construction and operation of Kazakhstan-China Gas Pipeline dated August 18, 2007 ratified by RK Law No.218-IV dated December 4, 2009, with consideration of amendments and supplements introduced by the Minutes dated October 14, 2009 between the Government of RK and the Government of the People’s Republic of China on introduction of amendments and supplements to the Agreement ratified by RK Law No.330-IV dated July 15, 2010.

The route of the main gas pipeline with pipe diameter 1067mm runs through the territory of Mangistau, Aktobe, Kyzylorda and South-Kazakhstan oblasts. Implementation is being done in several phases.

The first phase:

- Bozoy-Shymkent section with the design throughput capacity up to 6 BCMA of the transported gas;

- pipe diameter – 1067 mm;

- design pressure – 9,8 МPа;

- Bozoy compressor station - 5 units and 1 station;

- emergency-response centers – 4 pcs.;

- shift camps – 5 pcs.;

- gas metering stations – 2 pcs.

The second phase:

- Beineu-Bozoy section. Increase of the designed throughput capacity up to  10 BCMA of the transported gas;

- pipe diameter – 1067 mm;

- design pressure – 7,4 МPа;

- Karaozek compressor station - 3 units and 1 station;

- gas metering stations – 1 pc.

Technical parameters of the gas pipeline

Gas Pipeline length - 1 454,2 km;

Diameter of the laid pipes – 1067 mm;

c – 2 pcs.;

Quantity of gas turbine units - 8 pcs.;

Quantity of shift camps - 5 pcs.;

Quantity of emergency-response centers – 4 pcs.;

Design pressure at Beineu-Bozoy section - 7,4 МPа;

Design pressure at Bozoy-Shymkent section - 9,8 МPа.

Purpose of the project

Provision of natural gas to RK South regions and gas export to China, increase of energy safety of RK.

Resource base of the project

West and Aktobe groups of fields.

- Information of execution of the approved investment program for 2015.

Execution of the investment program of the Partnership with regard to adjustments (hereinafter – IP) for 2015 approved by the authorized body department amounts to:

Thous. KZT

| Ser. No. | Item title | Approved IP for 2015 | Actual execution of IP for 2015 |
| --- | --- | --- | --- |
|  | Total | 23 702 960 | 23 702 960 |
| 1 | Construction of MGP linear part at Beineu-Bozoy section (0-311 km) | 22 182 289 | 22 182 289 |
| 2 | Construction of Aksuat, Shornak, Saksaulsk, Karaozek ERC | 1 018 566 | 1 018 566 |
| 3 | Construction of Aksuat, Shornak, Saksaulsk, Karaozek, Bozoy SC | 444 452 | 444 452 |
| 4 | Designer supervision | 57 652 | 57 652 |

- On the main financial and economic indexes of the Partnership activity for 2015.

The below is the table reflecting total results of the financial and economic activity of the Partnership.

Thous. KZT

| Title | Actual for 2015 |
| --- | --- |
| Income from the core activity | 14 305 380 |
| Income from the non-core activity | 522 446 |
| Total expenses, including: | 197 409 327 |
| Production expenses | 11 194 594 |
| Administrative expenses | 5 999 777 |
| Financial expenses | 5 444 889 |
| Other expenses from the non-core activity | 174 770 067 |
| Financial result prior to taxation | -182 581 501 |
| Corporate income tax | 0 |
| Net income | -182 581 501 |

The main reason of the negative financial and economic index of the Partnership is devaluation of the national currency, as well as deviation of the actual indexes from the planned volume of commercial gas transportation.

3. Information on scopes of rendered regulated services for 2015.

For the period of 2015, the Partnership has realized natural gas transportation via main gas pipeline in the volume of 1 215 926 thous. m3.

| No. | Title | Unit of measurement | In the effective tariff estimate | Actual execution |
| --- | --- | --- | --- | --- |
| 1 | Commercial gas transportation volume via main gas pipeline | thous. m3 | 2 500 000 | 1 215 926 |
| 2 | Gas for own demands and process losses | thous. m3 | 36 163 | 838 |

- Information on performed work with consumers of regulated services for 2015

The Partnership has realized in the reporting period:

- conclusion of contract on gas transportation via main gas pipeline with commercial gas consumer, in accordance with standard form contract, approved by the Republic of Kazakhstan Government;

- carrying out of hearing of annual report on its activity for 2014 in accordance with sub-item 7-3) article 7 of the RK Law “On natural monopolies and regulated markets” and Rules for carrying out of annual report on activity of natural monopoly entity for provision of regulated services (goods, works) to consumers and other concerned persons, approved by the Order of the RK Ministry of National Economy dated December 18, 2014 No.150;

- timely communication of consumer concerning change of threshold level of tariff;

- there were no complaints from the consumer concerning quality of provided services for gas transportation via main gas pipeline.

- Information on item-by-item execution of tariff estimate for 2015

Since June 1, 2014, the Partnership is using the tariff, approved in the simplified procedure to the amount of 11, 765 KZT per one thousand.m3 excluding VAT (approved by the order of the Agency for regulation of natural monopolies of the Republic of Kazakhstan dated May 11, 2014 No.101-ОД).

Tables, which reflect execution of effective tariff estimate for commercial gas transportation via main gas pipeline of the Partnership for 2015, are stated below:

| No. | Title | Unit of measurement | In effective tariff estimate | Actual execution |
| --- | --- | --- | --- | --- |
| I | Costs for manufacture of goods and provision of services: | thous. KZT | 11 396 138 | 11 186 706 |
| II | Period expenses, total: | thous. KZT | 2 503 297 | 6 901 902 |
| III | Total costs | thous. KZT | 13 899 435 | 18 088 608 |
| IV | Profit | thous. KZT | 15 513 065 | -3 783 228 |
| V | Total income | thous. KZT | 29 412 500 | 14 305 380 |
| VI | Rendered services scope | thous. m3 | 2 500 000 | 1 215 926 |
| VIII | Tariff | KZT/thous. m3 | 11 765 | 11 765 |

| Seq.No. | Title of indices | Unit of measurement | In effective tariff estimate | Actual costs for 2015 | Deviation in % | Justifications for deviations |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| I | Costs for manufacture of goods and provision of services: | thous.KZT | 11 396 138 | 11 186 706 | 98% |  |
| 1 | Material expenses, total | -//- | 339 349 | 110 098 | 32% |  |
|  | including |  |  |  |  |  |
| 1.1 | gas for own demands and process losses | -//- | 331 982 | 104 350 | 31% | Saving has been formed due to reduction in cost and volume of gas consumption for own demands and process losses (hereinafter – OD&PL). The cost of purchase of gas for OD&PL has been planned in the effective tariff estimate to the amount of 9 180 KZT excluding VAT per one thous.m3, and actual cost of gas from January 1st to August 31st made 5 598,6 KZT per one thous.m3 excluding VAT and from September 1st to December 31st - 5 696,1 KZT per one thous.m3 excluding VAT). Consumption volume of gas for own demands and process losses has been planned based on gas transportation volume to the amount of 2 500 000 thous. m3, actual gas transportation volume for 2015 made 1 215 926 thous. m3; |
| 1.2. | Electric energy | -//- | 2 935 | 0 | 0% | Due to untimely commissioning of emergency response centers and shift camps, there was no need in expenses for electric energy. |
| 1.3 | Fuel (POL) | -//- | 4 431 | 5 748 | 130% | Over-execution has occurred due to increase in cost of fuel (POL). The cost of gasoline in the effective tariff estimate makes 103 KZT per 1 liter, and actual average price for POL writing off made 110 KZT per 1 liter. |
| 2 | Costs for labor remuneration, total | -//- | 63 901 | 61 269 | 96% |  |
|  | including |  |  |  |  |  |
| 2.1 | Salary | -//- | 58 144 | 56 757 | 98% | Within the limits of allowable deviation |
| 2.2 | Social tax | -//- | 5 756 | 4 512 | 78% |  |
| 3 | Depreciation | -//- | 8 347 560 | 9 491 532 | 114% | The increase in depreciation deductions is related to the exceeding of actual indicators from the planned when purchasing the fixed assets. |
| 4 | Insurance | -//- | 4 677 | 113 702 | 2431% | The increase in expenses for insurance is stipulated, generally, by actual costs for “Insurance of operational period”. Insurance of the Partnership assets is the obligatory condition of the creditors. In the acting tariff estimate, the costs for insurance do not envisage the expenses for “Insurance of operational period”. |
| 5 | Costs for gas pipeline operation | -//- | 2 110 926 | 1 140 007 | 54% | Saving has been formed due to decrease of costs for gas pipeline operation. The main cause is the untimely conclusion of the contract with the outside companies and non-execution of planned indicators by the contractors. |
| 6 | Taxes and payments | -//- | 4 625 | 1 437 | 31% | In the effective tariff estimate, the costs for taxes and payments include “tax for motor vehicle” to the amount of 93,9 thous. KZT and “payments for land plots use” to the amount of 4 531,1 thous. KZT. Thereat, there is the saving on payments for land plots use, and the actual costs made - 1 310 thous. KZT. It is stipulated by the long-term process of formalization of the rights of ownership and land plots use. |
| 7 | Other costs, total | -//- | 517 700 | 240 677 | 46% |  |
|  | including |  |  |  |  |  |
| 7.1 | Air patrolling | -//- | 238 457 | 65 332 | 27% | Saving on air patrolling of the main gas pipeline route has been formed due to decrease of the actual number of flights, since the contract has been concluded untimely with the contractor rendering this type of services. |
| 7.2 | Verification of measuring equipment (services of metrology and standardization) | -//- | 6 314 | 0 | 0% | Non-fulfilment of the contractual obligations on the part of contractor companies. As of today, the contractors have not transferred this equipment to the Partnership. |
| 7.3 | Gas pipeline security (extradepartmental and fire security) | -//- | 185 431 | 169 911 | 92% | Due to untimely commissioning of emergency response centers and shift camps, there was no need in expenses for extradepartmental and fire security. |
| 7.4 | Fire alarm system | -//- | 87 497 | 0 | 0% | Due to untimely commissioning of emergency response centers and shift camps, there was no need in expenses for maintenance of fire alarm system. |
| 7.5 | Business trip expenses | -//- | - | 3 115 |  | In the course of tariff approval in the simplified order, the authorized body has not taken into account the business trip expenses of production personnel. |
| 7.6 | Services of satellite communication and connection to telecommunications system | -//- | - | 2 320 |  | In the course of tariff approval in the simplified order, the authorized body has not taken into account the costs for services of satellite communication and connection to telecommunications system. |
| 7.7 | Personnel training |  |  | 0 |  |  |
| 8 | Other expenses, total | -//- | 7 401 | 27 983 | 378% |  |
|  | including |  |  |  |  |  |
| 8.1 | Announcement in mass-media on gas pipeline route | -//- | 1 607 | 3 533 | 220% | In the course of consideration of the application in the simplified order, the authorized body has decreased the area of publishing of information in mass-media. |
| 8.2 | Rent of premises | -//- | 3 782 | 4 106 | 109% | Due to excluding of the costs for rent of parking lots for the Central dispatch management by the authorized body, there is the increase in expenses under the item of rent of premises. |
| 8.3 | Expenses for motor vehicles | -//- | 2 012 | 3 511 | 174% | The increase in costs is stipulated by the appreciation of consumable materials for motor vehicles maintenance and repair in the reporting period. |
| 8.4 | Expenses for development, purchase, subscription of STD and technical literature | -//- | - | 0 |  |  |
| 8.5 | Expenses for ground in a period of main gas pipeline operation | -//- | - | 4 210 |  | These costs are not envisaged in the tariff estimate. |
| 8.6 | Services of auxiliary personnel | -//- | - | 12 625 |  | These costs are not envisaged in the tariff estimate. |
| 8.7 | Expenses of shift camps | -//- | - | 0 |  |  |
| 8.8 | Electric power supply |  |  | 0 |  |  |
| 8.9 | Stationery expenses |  |  | 0 |  |  |

| Seq.No. | Indicators name | Unit of measurement | In the effective tariff estimate | Actual expenses for 2015 | Deviation in % | Justification of deviations |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| II | Expenses of the period, total | -//- | 2 503 297 | 6 901 902 | 276% |  |
|  | including |  |  |  |  |  |
| 9 | General and administrative expenses, total | -//- | 967 211 | 1 457 014 | 151% | The main reason for the deviation is the inclusion of bonus payments into the salary fund under results of month / quarter; holiday bonuses; remuneration for work results for the reporting period; financial support to the leave, which in turn led to the increase in tax deductions |
|  | including: |  |  |  |  |  |
| 9.1 | Salary of administrative personnel | -//- | 490 221 | 836 356 | 171% | Excess in expenses of employees salary has been occurred due to the fact that the current tariff estimate does not include costs of remuneration under results of work for the reporting period; financial support to the leave. In addition, according to the approved tariff estimate the number of administrative and managerial employees is 110 persons. The actual average number for 2015 was 114 persons. |
| 9.2 | engaged personnel | -//- | 49 892 | 76 346 | 153% | Excessive expenditure caused due to the fact that the authorized body has excluded some staff units of engaged personnel (translators, secretaries). |
| 9.3 | Social tax | -//- | 48 532 | 78 274 | 161% |  |
| 9.4 | depreciation | -//- | 45 613 | 54 540 | 120% | Due to the purchase of new fixed assets the amount of depreciation deductions has been increased |
| 9.5 | offices rent | -//- | 155 737 | 147 999 | 95% | Within the limits of acceptable deviation. |
| 9.6 | third companies services | -//- | 18 985 | 22 092 | 116% | The reason for the excess in expenses associated with the increase in the cost of services provided for the purchase of anti-virus software and Paragraph Information Legal Base (lawyers and accountants) |
| 9.7 | business trip services | -//- | 68 474 | 98 452 | 144% | Excess in expenses is due to the increase in the monthly calculation index and the increase in the number of business trip days. |
| 9.8 | banks services | -//- | 6 974 | 7 517 | 108% | Within the allowable deviation. |
| 9.9 | audit companies services | -//- | 15 050 | 23 075 | 153% | Increasing the cost of audit services resulted in the increase of expenses for this service. |
| 9.10 | extra-departmental security | -//- | 10 202 | 7 209 | 71% | Amounts for security of offices in Almaty to the amount of 8 114 thous. KZT and in Astana to the amount of 2088 thous. KZT have been approved in the current tariff estimates. The saving has been formed due to the fact that the security of the office in Astana has not been performed. |
| 9.11 | taxes | -//- | 1 294 | 20 239 | 1564% | Tax on motor vehicles amounted to 1336 thous. KZT. The excessive expenditure under this item has been formed due to the payment of corporate income tax from non-residents to the amount of 18 903 thous. KZT. |
| 9.12 | communication services | -//- | 14 729 | 10 147 | 69% | The saving has been formed due to the decrease in the number and the cost of long distance calls as well as the transition to more cost-effective rates. |
| 9.13 | transport expenses | -//- | 23 376 | 28 615 | 122% | Excessive expenditure has been occurred due to the increase in the cost of fuel (POL). The current tariff estimate the cost of gasoline is 103 KZT per 1 liter, and the actual average price of POL writing off amounted to 110 KZT per 1 liter. |
| 9.14 | insurance | -//- | 1 165 | 3 928 | 337% | In the current tariff estimate the expenses for insurance do not include expenses of voluntary insurance of the Owners of motor vehicle. Increasing the monthly calculation index is also contributed to the increase in expenses. |
| 9.15 | staff training | -//- | 6 233 | 8 107 | 130% | Increase in expenses is occurred due to the growth in the number of students as well as with increase in the cost of training |
| 9.16 | other compensations | -//- | 0 |  |  |  |
| 9.17 | other expenses | -//- | 10 736 | 34 117 | 318% | The reason for exceeding expenses is the increasing the cost of printing, postal and courier services |
| 10 | expenses for incentives payment |  | 1 536 086 | 5 444 888 | 354% | The decision of the National Bank and the Government of the Republic of Kazakhstan on the implementation of the new monetary policy is based on inflation targeting regime and the transition to a freely floating exchange rate in August 2015 contributed to an increase in expenses for the payment of incentives in US dollars. |
| III | Total costs | -//- | 13 899 435 | 18 088 608 | 130% | Increase in expenses is due to due to the increase in expenses of the period. The main specific weight of expenses associated with the increase in expenses for payment remuneration. Payment of remuneration depends on the rate of the national currency against the US dollar. |
| IV | Income | -//- | 15 513 065 | - 3 783 228 | -24% | The loss associated with reduction in income from gas transportation via the main gas pipeline and with the increase in expenses for the period. |
| V | Total income | -//- | 29 412 500 | 14 305 380 | 49% | Reduction in income from the planned values occurred due to the change in actual scopes of gas transportation. |
| VI | Scope of rendered services (goods, works) | thous. m3 | 2 500 000 | 1 215 927 | 49% | Reason for deviation in scopes of rendered services is reduction in demand of the Owner in gas transportation volumes. |
| VII | Normative losses | % | 1,45 | 1,55 |  |  |
|  |  | 1000 m3 | 36 164 | 18 838 | 52% | Consumption volume of gas for own demands and process losses has been planned based on gas transportation volume to the amount of 2 500 000 thous. m3, actual gas transportation volume for 2015 made 1 215 926 thous. m3. |
| VIII | Tariff (excluding VAT) | KZT/ 1000 m3 | 11 765 | 11 765 | 0% |  |
|  |  | $/1000 m3 | 64 | 36 | 57% | Decision of National Bank and Republic of Kazakhstan Government on implementation of new monetary policy, based on inflation targeting mode, and transition to fully flexible exchange rate in August 2015, has facilitated the change of tariff in foreign currency (US dollar). |

Saving has been provided by:

- Reduction in gas cost for own demands and process losses (hereinafter – OD&PL).

The cost for purchase of gas for own demands and process losses has been planned in the effective tariff estimate to the amount of 9 180 KZT excluding VAT per one thous.m3, and actual cost of gas from January 1st to August 31st made 5 598,6 KZT per one thous.m3 excluding VAT and from September 1st to December 31st - 5 696,1 KZT per one thous.m3 excluding VAT;

- Reduction in consumption volume of gas for OD&PL.

Consumption volume of gas for own demands and process losses has been planned based on gas transportation volume to the amount of 2 500 000 thous. m3, actual gas transportation volume for 2015 made 1 215 926 thous.m3;

- Untimely commissioning of emergency response centers and shift camps.

There was no need in expenses for electric energy, security, maintenance of fire alarm system and etc.;

- Reduction in costs for gas pipeline operation.

Main reason is untimely conclusion of contracts with outside companies and non-execution by contractors of key performance indicators.

Excess has been provided by:

- Implementation of new monetary policy based on inflation targeting mode, and transition to fully flexible exchange rate of KZT.

- At consideration of request in the simplified procedure by the authorized agency, certain costs items haven’t been considered;

- Cost increase of goods, works and services.

- Information on future activity (development plan), probable change of tariff for regulated service for commercial gas transportation

Future activity (development plan)

1. The Partnership is intended to complete the construction of Beineu-Bozoy-Shymkent Main Gas Pipeline in 2017 and increase design capacity of Beineu-Bozoy-Shymkent Main Gas Pipeline up to 10 bln. m3 per year under the execution of the Agreement between the RK Government and Government of Peoples’ Republic of China on cooperation in construction and operation of Kazakhstan-China Gas Pipeline dated August 18, 2007, ratified by the RK Law dated December 4, 2009 No.218-IV, taking into consideration amendments and supplements, introduced by the Minutes of meeting dated October 14, 2009 between the RK Government and Government of Peoples’ Republic of China on introduction of amendments and supplements to the Agreement, ratified by the RK Law dated July 15, 2010 No.330-IV.

2. One of basic directions of the Partnership activity is assurance for reliable and safe transportation of natural gas. The Partnership should transport the supplied gas volumes, and situations dangerous for humans and environment should not be allowed, at that having provided optimal indicators of production and economic activity. During the period of projects implementation, the Partnership is intended:

a) to maintain the set level of natural gas transportation

b) to ensure lack of accidents at the gas pipeline facilities, emergency situation, which entails stoppage in production and causing of environmental damage

c) to increase the gas pipeline operation efficiency

d) to increase efficiency of use of energy resources (process gas, electric energy, water and etc.)

e) to ensure supporting of high performance efficiency and advanced training of personnel.

Probable change of tariff for regulated service for gas transportation

Almaty City Department of the Committee for regulation of natural monopolies and competition protection of the RK Ministry of National Economy has approved the threshold level of tariff and tariff estimate for regulated service for commercial gas transportation via main gas pipeline for 2015-2019 to the amount of 18 071 KZT per 1000 m3 excluding VAT, with putting into effect since March 1, 2016.

Thank you for your attention!

# Text boxes

“Beineu-Shymkent Gas Pipeline” LLP